### Project Summary

In response to student demand for a more personalised experience at the University, the project aimed to identify what improvements could be undertaken when handling user data associated with people and their usernames (known as Universal Username or UUN). In summary the project was initiated to look at the impact of having separate IT accounts (UUNs, e-mail, card) on users who are both students and members of staff.

A person may have more than one affiliation with the University meaning that they may have more than one UUN along with associated data e.g. a post-graduate working for the University will have a UUN as a post-graduate student and a UUN as a staff-member. To identify and quantify the issues that need handled, it had been identified that an analysis project would have two deliverables:

- An options appraisal

- A decision on how to take Integrated Identities forward.

### Analysis of Resource Usage

Staff Usage Estimate:130 days

Staff Usage Actual: 70.8 days

Staff Usage Variance: 54%

Explanation for variance

A contract Business Analyst was only available for a limited period of time which was less than the original estimate of the BA work that would be required.

### Outcome

The original idea behind this project was to investigate whether we should replace separate student-like and staff-like identities with a single core person-identity and separate roles.  As things transpired, there wasn’t enough resource or appetite to investigate this in depth. Instead, the University instigated the IDAM review project, which is more appropriate for this core redesign.

Instead, the project scope was reduced to conducting 2 surveys of users affected by multiple identities, to identify problems and benefits from the current approach.  = The survey reports have been passed to the external IDAM review team for them to take account of in their recommendations.

Additionally a recommendations paper has been compiled by the project sponsor, Dave Berry, based on analysis of the survey responses. See below.

The focus of these recommendations are on short-term changes for immediate benefit.  The paper advises that we can provide a noticeably better service by simply recognising these communities and providing them with better documentation and guidance for how to use our existing systems.

There are also some small system changes we could make which would also help, without taking on the task of completely rewriting or replacing our identity management systems.  The system changes would be more effort than the documentation, and would require appropriate funding. These could be further investigated if they are considered to be high enough priority.

The recommendations paper has now been circulated to a group of stakeholders. These include,

- Neil Bruce, as Head of User Support

- Barry Croucher, as service owner for Card Services

- Alan Sloan, as service owner for Access Control Doors

- Alex Carter, as service owner for IDM and Office 365 (Email forwarding and calendar).Graeme Wood, as service owner for EASE

- Alistair Fenemore, as sponsor of the IDAM review

- Paul De’ath, as PM of the IDAM review

- Lisa Dawson, as service owner of MyEd (re the update of personal information)

- Karen Stirling, as UCP/MyEd programme manager

- Martyn Peggie, HR Deputy Director

- Mark Ritchie, Digital Transformation programme owner

- Jen Milne, Deputy CIO

#### Key Learning Points

Resources

This project was funded by the Digital Transformation Programme and because it was a normal priority it meant it was difficult to prioritise resource allocation. This lead to a delay in commencing the work and given that the funding was only available for that financial year meant the scope had to be tailored accordingly.

Some learning should be taken in relation to skill set of allocated business analysts. This piece of work required a BA with local knowledge around areas such as the academic timetable, in order to maximise survey participation.

#### Outstanding Issues - No outstanding issues.